# RAD Master Document

RAD DEVELOPMENT

The Imposters | Rapid App Development | 05/11/2020 - 10/12/2020

tABLE OF cONTENTS

Sprint 1	1

Meeting Minutes	2

Meeting Minutes	3

Agenda Items	3

Source Control Snapshot and History	4

Source Control Snapshot	5

Source Control History	6

Project Management Plan	10

Project Management Plan Snapshot	11

Software Development Testing Plan	12

Introduction	13

Scope	13

In Scope	13

Out of Scope	13

Quality Objective	13

Roles and Responsibilities	14

Test Methodology	15

Overview	15

Test Levels	15

Bug Triage	15

Suspension Criteria & Resumption Requirements	16

Test Completeness	16

Test Deliverables	17

Resource & Environment Needs	17

Testing Tools	17

Test Environment	17

Hardware Environment	17

Required Software	17

Terms / Acronyms	18

Analysis Report	19

CITE Business Rules	20

CITE Managed Services QA	21

A.E. Development Requirements	21

Multi-Platform Report	22

Responsive vs Adaptive	23

Our Decision	24

Code Testing	25

PHP_CodeSniffer Snapshots	26

Sprint 2	28

Meeting Minutes	29

Meeting Minutes	30

Agenda Items	30

Source Control Snapshot and History	31

Source Control Snapshot	32

Source Control History	33

Project Management Plan	37

Project Management Plan Snapshot	38

Software Review Plan	39

Review Checklist	40

Performance Report	41

Website Performance	42

PHP CodeSniffer	47

Software Development Testing Plan	50

Test Table	51

Sprint 3	54

Meeting Minutes	55

Meeting Minutes	56

Agenda Items	56

Source Control Snapshot and History	57

Source Control Snapshot	58

Source Control History	59

Project Management Plan	63

Project Management Plan Snapshot	64

Optimisation Report	65

Performance Optimisation	66

Client-side and Server-side Optimisation	66

Client-side Performance Optimisation	67

Software Development Testing Plan	68

Updated Test Table	69

Exit Criteria	71

Conclusion	71

Project Handover	72

Meeting Minutes	73

Meeting Minutes	74

Agenda Items	74

Source Control Snapshot and History	75

Source Control Snapshot	76

Source Control History	77

Project Management Plan	81

Project Management Plan Snapshot	82

Software Review Report	83

Development Quality	84

Code Testing	84

Future Modification and Refinements	85

Mapping	86

Software Development Testing Plan	88

Introduction	89

Scope	89

In Scope	89

Out of Scope	89

Quality Objective	89

Roles and Responsibilities	90

Test Methodology	91

Overview	91

Test Levels	91

Bug Triage	91

Suspension Criteria & Resumption Requirements	92

Test Completeness	92

Test Deliverables	93

Resource & Environment Needs	94

Testing Tools	94

Test Environment	94

Hardware Environment	94

Required Software	94

Test Table	95

Exit Criteria	100

Exit Criteria	100

Conclusion	100

Terms / Acronyms	101

Sprint 1

Team Name			:	The Imposters

Scrum Master (#1)	:	Lisa Mckenna

Team Member (#2)	:	Swen Lee

Team Member (#3)	:	Daniel Ewen

Meeting Minutes

Meeting Minutes for Sprint One

Location	:		Murdoch T101 Office

Date		:		5th November 2020

Time		:		9:00 a.m.

# Meeting Minutes

Items discussed during team meeting in sprint one

## Agenda Items

- Discuss design options (adaptive or responsive)

- Discuss client requirements

- Allocate tasks:

  - Develop master document

  - Set up GitHub repository

  - Develop analysis report

  - Develop project management plan

  - Develop multi-platform report

  - Develop software testing plan

  - Update website according to client requirements

  - Finalise documentation (update master document)

| Action Items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Develop Master Document | Swen | 11/11/2020 | In Progress |
| Set up GitHub Repository | Daniel | 05/11/2020 | Complete |
| Develop Analysis Report | Swen | 11/11/2020 | In Progress |
| Develop Project Management Plan | Team | 05/11/2020 | Complete |
| Develop Multi-platform Report | Lisa | 11/11/2020 | In Progress |
| Develop Software Testing Plan | Daniel | 11/11/2020 | In Progress |
| Update website | Daniel | 11/11/2020 | In Progress |
| Finalise Documentation | Swen | 11/11/2020 | Pending |

Source Control Snapshot and History

Contains snapshot for github as well as the progress of the work

# Source Control Snapshot

Below is the snapshot for of our GitHub repository. Click here to access it.

# Source Control History

| Date | Evidence |
| --- | --- |
| 05/11/2020 (Thursday) | Ref 1 |
| 06/11/2020 (Friday) | Ref 2 |
| 09/11/2020 (Monday) | Ref 3 |
| 10/11/2020 (Tuesday) | Ref 4 |
| 11/11/2020 (Wednesday) | Ref 5 |

Ref 1

Ref 2

Ref 3

Ref 4

Ref 5

Project Management Plan

Contains the project management plan for sprint one

# Project Management Plan Snapshot

Software Development Testing Plan

Develop a test plan for the project

CHANGELOG

| Version # | Date of change | Change by | Outline |
| --- | --- | --- | --- |
| 1.0 | 5/11/2020 | Daniel Ewen | Test Plan Creation |

# Introduction

## Scope

### In Scope

Features to be tested:

- Application design is responsive

- User Interface

- Interface responds in real-time

- Database migrates correctly to the new design.

### Out of Scope

Features that won’t be tested:

- Movie database

## Quality Objective

Our team’s objective is to deliver a working prototype to the client with the following qualities:

- AUT* must conform to the client’s requirements for each sprint.

- AUT must meet the client’s quality standards.

- Bugs/defects are tested and fixed before the application is deployed for the client.

- The AUT meets coding and commenting standards defined by each coding language standard.

## Roles and Responsibilities

| Role | Description |
| --- | --- |
| Developers | Research, design, implement and manage software programs |
| Test Manager | Organise and control the testing process to deliver a high-quality software |
| QA analyst | Test software on other computers to ensure they are functioning accurately |
| Business Analyst | Connect IT and business using data analytics and determine client requirements |
| Bug Triage | Evaluate, prioritise and assign resolution defects |

# Test Methodology

## Overview

Our team will utilize the RAD* test methodology throughout this project. Each sprint will seek to develop, test, and deliver a fully functioning prototype to the specification of the client.

## Test Levels

Our testing team will implement the following test types for this project:

- Exploratory Testing

- Functional Testing

- Accessibility Testing

- Compatibility Testing

- Integration Testing

- System testing

- User Acceptance Testing (UAT)

## Bug Triage

Our process for bug/defect triage is as follows:

- Bug discovered: Bug report is added to the bug list. For this our team will use the issue tracker built into GitHub, detailing the bug.

- Investigate: Developers read the report and try to replicate the bug. If replication occurs, the bug can then be prioritized.

- Bug added to backlog: Bug is awaiting resolution during sprint.

- Resolved: Bug is fixed during development and the issue is closed.

## Suspension Criteria & Resumption Requirements

During testing, should any test return more than a 30% fail the following should occur:

- Testing ceases

- Test case / module being tested investigated for design flaws

- If bugs are discovered, add them to the triage queue.

- Once the bug has resolved in the triage queue, run the test again.

## Test Completeness

Testing will be complete when:

- The AUT has been deemed to have 100% test coverage,

- All designed test cases return with a pass,

- All current bugs/issues have been resolved,

- The client is satisfied with the current condition of the AUT and has signed off on its deployment.

# Test Deliverables

Deliverables

Test Plan

Test Cases with validation

Requirements

Analysis Report

Bug Reports

Client Sign-off

# Resource & Environment Needs

## Testing Tools

- Chromium developer tools: Exploratory testing and during development.

- PHP_CodeSniffer: Checks the PHP code for syntax and standards errors.

## Test Environment

### Hardware Environment

A modern development workstation with the following minimum specifications:

Part

Intel CPU 4-cores or more with hyperthreading

16GB DDR4 RAM 2600MHz

### Required Software

| Software |  |
| --- | --- |
| Xampp | Local webserver and database hosting |
| Visual Studio Code | Code and application development |
| GitHub Desktop | Source Control |

# Terms / Acronyms

| Term / Acronym | Definition |
| --- | --- |
| RAD | Rapid Application Development |
| AUT | Application Under Test |

Analysis Report

describes CITEMS Rules, Quality Assurance Practices and Acme’s Development Requirements

# CITE Business Rules

Describes the CITE Business Rules for Software Development

At CITEMS we adhere to our business rules which consist of:

- Prioritising client interests

- Operate in an ethical manner in regards to the regulations

- Uphold accountability during software development

- Always strive to achieve a better solution to a client’s issues

- Prioritise firm and client interests

- Be fair competitors and not degrade other firms

- Maintain high ethical standards

- Abide by coding policies and standards

# CITE Managed Services QA

CITE Managed Services (CITEMS) Quality Assurance Practices

According to the CITEMS website, our organisation has launched processes which evaluate the project’s performance as well as ensure that quality standards are being followed and that the deliverables meet the client’s requirements.

Some of our quality assurance practices include:

- Conduct full-cycle quality assurance testing

- Document and code reviews

- Defect tracking

- Configuration management

- Process monitoring

- Risk management

CITEMS conducts quality assurance throughout the development lifecycle with our QA team members engaged in every stage. A standard QA lifecycle at CITEMS will involve the following stages:

- Initiation and Planning – Project specification analysis, test plan explanation and team assignment

- First review – Early testing of first development deliverables, refining test plan as well as test items (if required)

- Iteration audits – Ongoing test of intermediate iteration builds

- Final verification and validation – Final product testing to guarantee bespoke quality and readiness for deployment

# A.E. Development Requirements

Acme Entertainment Pty Ltd Development Requirements

- Acme Entertainment have commissioned a prototype movie database, however, this application is required to be updated to meet the following requirements:

- Able to use across all major digital platforms

Multi-Platform Report

Describes the difference between adaptive and responsive design

# Responsive vs Adaptive

Responsive sites and adaptive sites are the same in that they both change appearance based on the browser environment they are being viewed on.

Responsive websites respond to the bowser no matter what the browser width may be, the site adjusts its layout (and perhaps functionality) in a way that is optimised to the screen.

Adaptive websites are only concerned about the browser being a specific width, at which point it adapts the layout.

The simplest way to view this is the difference between smooth and snap design. Responsive design is smooth because the layout fluidly adjusts regardless of what device it is viewed on. Adaptive design, on the other hand, snaps into place because the page is serving something different because of the browser or device it is viewed on.

Here’s an image comparing responsive and adaptive designs from Medium.

In the example above the responsive picture flows with the environment whereas the adaptive snaps into place at a defined environment.

Responsive design is both fluid and flexible which is a means of becoming device agnostic in the sense that it seeks to create an optimised experience for any screen.

Essentially, we challenge ourselves to create sites that shift context according to how a site is being consumed on any given occasion.

Compare that with an adaptive way of thinking, which is neither fluid nor flexible, but looks for specific points at which to adapt. While it might be difficult to adapt a website on all the various devices being used today.

Both responsive and adaptive designs are similar in the way that they are methods for dealing with the reality that websites are often viewed on different devices in different contexts. They just go about this in different ways.

(Graham, 2015)

# Our Decision

Our team’s recommendation is the responsive design, where we have produced a prototype application. As technology is ever changing and moving at a rapid pace, the responsive prototype is delivering a design that is both fluid, flexible and able to adjust its layout and perhaps its functionality in a way that it is optimised to the screen, there for, it can be view on current and future devices. In turn this will future proof the business where it is able grow exponentially

Code Testing

use php_codesniffer to test and fix errors on the website

# PHP_CodeSniffer Snapshots

index.php

search.php

genre_scr.php

rating_scr.php

top10.php

Sprint 2

Team Name			:	The Imposters

Scrum Master (#1)	:	Swen Lee

Team Member (#2)	:	Daniel Ewen

Team Member (#3)	:	Lisa Mckenna

Meeting Minutes

Meeting Minutes for Sprint Two

Location	:		Murdoch T101 Office

Date		:		12th November 2020

Time		:		12:00 p.m.

# Meeting Minutes

Items discussed during team meeting in sprint two

## Agenda Items

- Discuss software review plan

- Discuss client requirements

- Allocate tasks:

  - Update GitHub repository

  - Update project management plan

  - Develop performance report

  - Develop software review plan

  - Update software testing plan

  - Update website according to client requirements

  - Finalise documentation (update master document)

| Action Items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Update GitHub repository | Daniel | 12/11/2020 | Complete |
| Update Project Plan | Team | 12/11/2020 | Complete |
| Performance Report | Swen | 18/11/2020 | In Progress |
| Software Review Plan | Lisa | 18/11/2020 | In Progress |
| Update Software Testing Plan | Daniel | 18/11/2020 | In Progress |
| Update Website | Daniel | 18/11/2020 | In Progress |
| Finalise Documentation | Swen | 18/11/2020 | Pending |

Source Control Snapshot and History

Contains snapshot for GitHub as well as the progress of the work

# Source Control Snapshot

Below is the snapshot for out GitHub repository. Click here to access it.

# Source Control History

| Date | Evidence |
| --- | --- |
| 12/11/2020 (Thursday) | Ref 1 |
| 13/11/2020 (Friday) | Ref 2 |
| 16/11/2020 (Monday) | Ref 3 |
| 17/11/2020 (Tuesday) | Ref 4 |
| 18/11/2020 (Wednesday) | Ref 5 |

Ref 1

Ref 2

Ref 3

Ref 4

Ref 5

Project Management Plan

Contains the project management plan for sprint Two

# Project Management Plan Snapshot

Software Review Plan

Development and Design

# Review Checklist

| ID | Description | Status |
| --- | --- | --- |
| 1 | Website has a front end | ☐ |
| 2 | Website has a search page | ☐ |
| 3 | Website searches according to conditions selected | ☐ |
| 4 | User is able to sign up to subscribe for newsletter or notifications | ☐ |
| 5 | Website has a profile page for users to sign in and change their subscription | ☐ |
| 6 | User is able to unsubscribe as they please | ☐ |
| 7 | User is able to rate the movies | ☐ |
| 8 | Website displays a graph with the top 10 rated movies | ☐ |
| 9 | Graph refreshes automatically | ☐ |
| 10 | Website has a login page for administrators | ☐ |
| 11 | Administrators are able to add, edit and delete users | ☐ |
| 12 | Administrator passwords are secured | ☐ |
| 13 | Administrator passwords pass a minimum complexity test | ☐ |

Performance Report

Demonstrates the performance of the website has been measured

# Website Performance

The website’s performance was tested using the performance tool in Google Chrome’s Developer tools. The Chrome performance monitor records the website’s performance metrics while the page is running or reloading. The user is able to review and interact with snapshots of recordings. After a recording is taken, a graph is displayed with the summary of the website’s performance.

(BitDegree, 2019)

Home page (index.php)

Running the home page takes a relatively shorter period of time as it does not contain much code, it just contains the design and a few words for now.

Search page (search.php)

- According to the graph, rendering the search page takes up most of the time as the website is grabbing all the data from the database in one go and rendering it on the page.

- When searching, system uses most of the time as it is searching in the database for the information requested

Top 10 Movies page (top10.php)

Scripting takes up most of the time on the top 10 movies page as jQuery and JavaScript is used to display the graph and execution of them takes up time.

Sign Up page (signup.php)

- Signing up to the page requires the system to load the data to the database, hence system takes up most of the time here.

- Signing up to the page requires the system to save the information to the database, hence, system takes up most of the time

Login page (login.php)

- Loading the login page doesn’t take up much time as it just contains a few text fields and buttons

- When logging in, the system takes up most of the time as it is required to load the database to ensure the credentials inputted are accurate

# PHP CodeSniffer

Home page (index.php)

Search page (search.php)

Top 10 Movies page (top10.php)

Sign Up page (signup.php)

Login page (login.php)

Software Development Testing Plan

UPDATE a test plan for the project

CHANGELOG

| Version # | Date of change | Change by | Outline |
| --- | --- | --- | --- |
| 1.0 | 5/11/2020 | Daniel Ewen | Test Plan Creation |

# Test Table

| Test ID | Description | Expected Results | Actual Results | Pass/Fail |
| --- | --- | --- | --- | --- |
| Sign-Up Form |  |  |  |  |
| Precondition: Enter full name |  |  |  |  |
| 1 | User enters Full name with any combination of letters, symbols or numbers | Name validates on form submission as the input is not empty | Name validates on form submission as the input is not empty | Pass |
| 2 | User does not enter anything into full name field. | Name fails to validate and form submission is rejected | Name fails to validate and form submission is rejected | Pass |
| Precondition: Enter email address |  |  |  |  |
| 3 | User enters email with correct format | Email validates during form submission | Email validates during form submission | Pass |
| 4 | User enters email with incorrect formatting | Email does not validate at form submission and prints error. | Email does not validate at form submission and prints error. | Pass |
| Precondition: Communication option selection (monthly newsletter and/or breaking news flash notification as they occur) |  |  |  |  |
| 5 | One or both checkboxes are checked | If rest of form validates, prints success and preferences will be added to database | If rest of form validates, prints success and preferences will be added to database | Pass |
| 6 | Neither box is checked | Form fails to validate and prints error | Form fails to validate and prints error | Pass |

Ref.

1&2.

3&4.

5&6.

| Update Form Functions identically to the signup form but if it validates and the account exists it will change their preferences. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Precondition: User enters details with new preferences |  |  |  |  |
| 7 | User enters valid account details with different preferences to current ones. | Success message printed. User’s details are updated | Success message printed. User’s details are updated | Pass |
| 8 | User enters invalid account | Failure message printed | Failure message printed | Pass |

Ref:

7.

Original preferences:

New Preferences:

8.

Sprint 3

Team Name			:	The Imposters

Scrum Master (#1)	:	Daniel Ewen

Team Member (#2)	:	Lisa Mckenna

Team Member (#3)	:	Swen Lee

Meeting Minutes

Meeting Minutes for Sprint THREE

Location	:		Murdoch T101 Office

Date		:		19th November 2020

Time		:		12:00 p.m.

# Meeting Minutes

Items discussed during team meeting in sprint three

## Agenda Items

- Discuss client requirements

- Confirm requirements with client

- Allocate tasks:

  - Update GitHub repository

  - Update project plan

  - Develop software testing plan

  - Develop optimisation report

  - Update website according to client requirements

  - Finalise documentation (update master document)

| Action Items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Update GitHub repository | Daniel | 19/11/2020 | Complete |
| Update Project Plan | Team | 19/11/2020 | Complete |
| Optimisation Report | Lisa | 25/11/2020 | In Progress |
| Update Software Testing Plan | Swen | 25/11/2020 | In Progress |
| Update Website | Daniel | 25/11/2020 | In Progress |
| Finalise Documentation | Swen | 25/11/2020 | Pending |

Source Control Snapshot and History

Contains snapshot for GitHub as well as the progress of the work

# Source Control Snapshot

Below is the snapshot for out GitHub repository. Click here to access it.

# Source Control History

| Date | Evidence |
| --- | --- |
| 19/11/2020 (Thursday) | Ref 1 |
| 20/11/2020 (Friday) | Ref 2 |
| 23/11/2020 (Monday) | Ref 3 |
| 24/11/2020 (Tuesday) | Ref 4 |
| 25/11/2020 (Wednesday) | Ref 5 |

Ref 1

Ref 2

Ref 3

Ref 4

Ref 5

Project Management Plan

Contains the project management plan for sprint THREE

# Project Management Plan Snapshot

Optimisation Report

# Performance Optimisation

Performance optimisation is key in having an efficiently functional application and is executed by monitoring and analysing the performance of an application and identifying ways to improve it to work more efficiently and execute more rapidly.

At CITE we have identified the levels of optimisation to be focused on:

- Design Level

      - The design of our system is making the best use of the available resources, given goals, and expected load.

      - The architectural design of our system plays an important role on affecting system performance.

      - Optimise the system to minimize network requests, ideally making a single request rather than multiple requests.

- Algorithms and Data Structures

- Algorithm and data structures are key players, being crucial to the systems performance.

- To ensure our system is optimised, we are making sure the algorithms are constant, logarithmic, linear, or log linear.

- We are implementing abstract data types as they are more efficient for system optimisation.

- Source Code Level

- On our implementation of algorithms, along with our source code choices are quite crucial on system optimisation.

## Client-side and Server-side Optimisation

Our client-side relates to how the performance is seen on the web browser or the user interface. This includes page load time, downloading of all resources, image load time etc.

Our server-side relates to how long it takes to run on the server to execute requests. Optimising our performance on the server generally involves Optimising the database queries and other application dependencies.

## Client-side Performance Optimisation

Below are some of the ways we are optimising performance on the client side:

- Content Delivery Network

- The content delivery networks are an intelligent way that we are handling our static files like JavaScript, CSS and image files which do not change.

- Bundle and Minification

- Bundling our files together and producing fewer files improves performance.

- Minifying our files and removing all unnecessary characters e.g. white spaces also improves our performance

- Optimising Image Usage

- Most of our images can be optimised and made smaller

- Removing duplicate code JavaScript and CSS

- Removing our duplicate code reduces the size of the files hence better performance.

- Using a Minimalistic Styling Framework

- This will help with our styling aspect and as the styling framework has already been optimised and minified for better performance it should be effective in keeping the performance of our system optimal.

Software Development Testing Plan

UPDATE test plan for the project

| Version # | Date of change | Change by | Outline |
| --- | --- | --- | --- |
| 1.0 | 5/11/2020 | Daniel Ewen | Test Plan Creation |
| 1.1 | 16/11/2020 | Lisa McKenna | Update Test Plan for Sprint 2 |
| 1.2 | 23/11/2020 | Swen Lee | Update Test Plan for Sprint 3 |

# Updated Test Table

| Test ID | Description | Expected Results | Actual Results | Pass/Fail |
| --- | --- | --- | --- | --- |
| Precondition: Administrator enters username and password |  |  |  |  |
| 11 | Login as administrator with correct credentials | Able to access and edit database | Able to access and edit database | Pass |
| Precondition: N/A |  |  |  |  |
| 12 | Click on ratings page | Display the top 10 rated movies | Display the top 10 rated movies | Pass |
| 13 | Remain at the top 10 ratings page | Refreshes the page automatically every few minutes | Refreshes the page automatically every few minutes | Pass |
| 14 | Click star to rate movie on movie page. | Rating increases / decreases based on rating direction. | Rating number changes expectedly | Pass |

Reference:

11.a/b

12/13.

14.a/b

# Exit Criteria

Exit criteria defines when to stop the testing process, for example, when a set of tests has achieved its objective.

Exit criteria may involve:

- Estimates of defect density or reliability measures

- Cost

- Residual risks (e.g. unfixed bugs)

- Thoroughness measures (e.g. code functionality)

(Mostafa, 2018)

# Conclusion

With Agile development, project development is split into sprints or iterations. At the end of every sprint, the product is tested and client input is obtained to ensure the product meets the requirements. If there are errors or bugs detected in the sprint, that sprint is repeated until it meets the specified requirements. With Agile, client satisfaction is prioritised and therefore the quality of the product is ensured.

Project Handover

Team Name			:	The Imposters

Team Member (#1)	:	Lisa Mckenna

Team Member (#2)	:	Swen Lee

Team Member (#3)	:	Daniel Ewen

Meeting Minutes

Meeting Minutes for Project Handover

Location	:		Murdoch T101 Office

Date		:		26th November 2020

Time		:		12:00 p.m.

# Meeting Minutes

Items discussed during team meeting for project handover

## Agenda Items

- Discuss handover requirements

- Allocate tasks:

  - Update GitHub repository

  - Update project plan

  - Update software review plan

  - Update software testing plan

  - Update website according to client requirements

  - Finalise documentation (update master document)

| Action Items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- |
| Update GitHub repository | Daniel | 26/11/2020 | Complete |
| Update Project Plan | Team | 26/11/2020 | Complete |
| Update Software Review Plan | Swen | 02/11/2020 | In Progress |
| Update Software Testing Plan | Daniel | 02/12/2020 | Pending |
| Update Website | Lisa | 02/11/2020 | In Progress |
| Finalise Documentation | Swen | 02/12/2020 | Pending |

Source Control Snapshot and History

Contains snapshot for github as well as the progress of the work

# Source Control Snapshot

Below is the snapshot for of our GitHub repository. Click here to access it.

# Source Control History

| Date | Evidence |
| --- | --- |
| 26/11/2020 (Thursday) | Ref 1 |
| 27/11/2020 (Friday) | Ref 2 |
| 30/11/2020 (Monday) | Ref 3 |
| 01/12/2020 (Tuesday) | Ref 4 |
| 02/12/2020 (Wednesday) | Ref 5 |

Ref 1

Ref 2

Ref 3

Ref 4

Ref 5

Project Management Plan

Contains the project management plan for Project Handover

# Project Management Plan Snapshot

Software Review Report

# Development Quality

A few appropriate measures have been taken to ensure the product developed meets the client requirements. For example:

- A test plan has been developed (Software Development Testing Plan.docx) which includes:

  - Scope

  - Roles and Responsibilities

  - Test Methodology

  - Test Deliverables

  - Testing Tools and Environment

  - Test Table

  - Exit Criteria

- A software review plan has been developed (Software Review Plan.docx) which includes a checklist of how the website should function

# Code Testing

A few tests have been conducted on the website, such as:

- PHP_CodeSniffer

  - Checks the website for errors and warnings and fixes those errors.

  - Screenshot evidence is located in the master document (Master Document.docx)

- Performance Test

  - A performance test is conducted using Google Chrome’s Developer Tools. It checks the performance metrics of the website while running or reloading

  - Screenshot evidence is located in the performance report (Performance Report.docx)

- Unit Test

  - Unit tests has been conducted on the website according to the test table developed.

  - Screenshot evidence is located in the Software Development Testing Plan.

# Future Modification and Refinements

To ensure future modification and refinements are supported:

- The code is commented appropriately

- The documentation for the code is properly stored

- The development plans are properly documented and put into a master document

- The code is uploaded to GitHub to ensure all the developers receive the latest updates

# Mapping

| User Requirements | Implementation |  |
| --- | --- | --- |
| Website has a front end | A front end is implemented where client can fill articles and announcements | ☒ |
| Website has a search page | A search page is implemented with the option to search according to title, genre, rating or year | ☒ |
| Website searches according to conditions selected | When the search button is clicked, the table displays the output according to the condition inputted | ☒ |
| User is able to sign up to subscribe for newsletter or notifications | There is a newsletter page for users to sign up and subscribe to newsletter or notifications | ☒ |
| Website has a profile page for users to sign in and change their subscription | In the newsletter page, there is an option for users to update their subscription details | ☒ |
| User is able to unsubscribe as they please | In the newsletter page, there is an option for users to unsubscribe | ☒ |
| User is able to rate the movies | In the search page, there is a column called ratings allowing users to click the stars (rating) | ☒ |
| Website displays a graph with the top 10 rated movies | There is a page called Top 10 Movies displaying the top 10 rated movies | ☒ |
| Graph refreshes automatically | The graph refreshes automatically every 1.5 seconds | ☒ |
| Website has a login page for administrators | There is a page called Login for administrators to access the database | ☒ |
| Administrators are able to add, edit and delete users | After the administrator is logged in, they can add, edit and delete the users | ☒ |
| Administrator passwords are secured | The administrator passwords are hashed and stored in the database | ☒ |
| Administrator passwords pass a minimum complexity test | The administrator password has to contain 8 characters including at least 1 capital and 1 number. | ☒ |
| Website is accessible | Semantic elements are implemented for the tables and forms, however not for the ratings | ☒ |

Software Development Testing Plan

Develop a test plan for the project

CHANGELOG

| Version # | Date of change | Change by | Outline |
| --- | --- | --- | --- |
| 1.0 | 5/11/2020 | Daniel Ewen | Test Plan Creation |
| 1.1 | 16/11/2020 | Lisa McKenna | Update Test Plan for Sprint 2 |
| 1.2 | 23/11/2020 | Swen Lee | Update Test Plan for Sprint 3 |
| 1.3 | 3/12/2020 | Daniel Ewen | Updated plan and added screenshots to testing plans. |

# Introduction

## Scope

### In Scope

Features to be tested:

- Application design is responsive

- User Interface

- Interface responds in real-time

- Database migrates correctly to the new design.

## Out of Scope

Features that won’t be tested:

- Movie database

## Quality Objective

Our team’s objective is to deliver a working prototype to the client with the following qualities:

- AUT* must conform to the client’s requirements for each sprint.

- AUT must meet the client’s quality standards.

- Bugs/defects are tested and fixed before the application is deployed for the client.

- The AUT meets coding and commenting standards defined by each coding language standard.

## Roles and Responsibilities

| Role | Team Member/s |
| --- | --- |
| Developers | Research, design, implement and manage software programs |
| Test Manager | Organise and control the testing process to deliver a high-quality software |
| QA analyst | Test software on other computers to ensure they are functioning accurately |
| Business Analyst | Connect IT and business using data analytics and determine client requirements |
| Bug Triage | Evaluate, prioritise and assign resolution defects |

# Test Methodology

## Overview

Our team will utilize the RAD* test methodology throughout this project. Each sprint will seek to develop, test, and deliver a fully functioning prototype to the specification of the client.

## Test Levels

Our testing team will implement the following test types for this project:

- Exploratory Testing

- Functional Testing

- Accessibility Testing

- Compatibility Testing

- Integration Testing

- System testing

- User Acceptance Testing (UAT)

## Bug Triage

Our process for bug/defect triage is as follows:

- Bug discovered: Bug report is added to the bug list. For this our team will use the issue tracker built into GitHub, detailing the bug.

- Investigate: Developers read the report and try to replicate the bug. If replication occurs, the bug can then be prioritized.

- Bug added to backlog: Bug is awaiting resolution during sprint.

- Resolved: Bug is fixed during development and the issue is closed.

## Suspension Criteria & Resumption Requirements

During testing, should any test return more than a 30% fail the following should occur:

- Testing ceases

- Test case / module being tested investigated for design flaws

- If bugs are discovered, add them to the triage queue.

- Once the bug has resolved in the triage queue, run the test again.

## Test Completeness

Testing will be complete when:

- The AUT has been deemed to have 100% test coverage,

- All designed test cases return with a pass,

- All current bugs/issues have been resolved,

- The client is satisfied with the current condition of the AUT and has signed off on its deployment.

# Test Deliverables

Deliverables

Test Plan

Test Cases with validation

Requirements

Analysis Report

Bug Reports

Client Sign-off

# Resource & Environment Needs

## Testing Tools

- Chromium developer tools: Exploratory testing and during development.

- PHP CodeSniffer: Checks the PHP code for syntax and standards errors.

## Test Environment

### Hardware Environment

A modern development workstation with the following minimum specifications:

Part

Intel CPU 4-cores or more with hyperthreading

16GB DDR4 RAM 2600MHz

### Required Software

| Software |  |
| --- | --- |
| Xampp | Local webserver and database hosting |
| Visual Studio Code | Code and application development |
| GitHub Desktop | Source Control |

# Test Table

| Test ID | Description | Expected Results | Actual Results | Pass/Fail |
| --- | --- | --- | --- | --- |
| Sign-Up Form |  |  |  |  |
| Precondition: Enter full name |  |  |  |  |
| 1 | User enters Full name with any combination of letters, symbols or numbers | Name validates on form submission as the input is not empty | Name validates on form submission as the input is not empty | Pass |
| 2 | User does not enter anything into full name field. | Name fails to validate and form submission is rejected | Name fails to validate and form submission is rejected | Pass |
| Precondition: Enter email address |  |  |  |  |
| 3 | User enters email with correct format | Email validates during form submission | Email validates during form submission | Pass |
| 4 | User enters email with incorrect formatting | Email does not validate at form submission and prints error. | Email does not validate at form submission and prints error. | Pass |
| Precondition: Communication option selection (monthly newsletter and/or breaking news flash notification as they occur) |  |  |  |  |
| 5 | One or both checkboxes are checked | If rest of form validates, prints success and preferences will be added to database | If rest of form validates, prints success and preferences will be added to database | Pass |
| 6 | Neither box is checked | Form fails to validate and prints error | Form fails to validate and prints error | Pass |

Ref.

1&2.

3&4.

5&6.

| Update Form Functions identically to the signup form but if it validates and the account exists it will change their preferences. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Precondition: User enters details with new preferences |  |  |  |  |
| 7 | User enters valid account details with different preferences to current ones. | Success message printed. User’s details are updated | Success message printed. User’s details are updated | Pass |
| 8 | User enters invalid account | Failure message printed | Failure message printed | Pass |

Ref:

7.

Original preferences:

New Preferences:

8.

| Test ID | Description | Expected Results | Actual Results | Pass/Fail |
| --- | --- | --- | --- | --- |
| Sprint 3 Update |  |  |  |  |
| Precondition: Administrator enters username and password |  |  |  |  |
| 9 | Login as administrator with correct credentials | Able to access and edit database | Able to access and edit database | Pass |
| Precondition: N/A |  |  |  |  |
| 10 | Click on ratings page | Display the top 10 rated movies | Display the top 10 rated movies | Pass |
| 11 | Remain at the top 10 ratings page | Refreshes the page automatically every few minutes | Refreshes the page automatically every few minutes | Pass |
| 12 | Click star to rate movie on movie page. | Rating increases / decreases based on rating direction. | Rating number changes expectedly | Pass |

Reference:

9.a/b

10/11.

12.a/b

# Exit Criteria

## Exit Criteria

Exit criteria defines when to stop the testing process, for example, when a set of tests has achieved its objective.

Exit criteria may involve:

- Estimates of defect density or reliability measures

- Cost

- Residual risks (e.g. unfixed bugs)

- Thoroughness measures (e.g. code functionality)

(Mostafa, 2018)

# Conclusion

With Agile development, project development is split into sprints or iterations. At the end of every sprint, the product is tested and client input is obtained to ensure the product meets the requirements. If there are errors or bugs detected in the sprint, that sprint is repeated until it meets the specified requirements. With Agile, client satisfaction is prioritised and therefore the quality of the product is ensured.

# Terms / Acronyms

| Term / Acronym | Definition |
| --- | --- |
| RAD | Rapid Application Development |
| AUT | Application Under Test |